VGL Group · AI Governance Portal Technical Instructions · VGL-TI-OBS-001 Phase 1 — Observability Platform Complete step-by-step instructions for Vijay and Krapanshu Doc ID: VGL-TI-OBS-001 Version: 1.1 Date: 14 August 2026 Created By: Lokanathan Plan ref: VGL-IMPL-OBS-002 v5.5 — Phase 1 tasks P1-1 through P1-9

# 1.  Overview and Goal

Phase 1 builds and verifies the entire observability platform before a single AI agent is instrumented. By the time Phase 1 is accepted, any telemetry sent to otel.vglgroup.com will be routed, stored, and visible in Grafana. Phase 2 cannot begin until the Phase 1 acceptance test (P1-9) passes.

Phase 1 is owned by Vijay. Krapanshu owns the ELK index templates (P1-6). Sri resolves the Grafana SSO App Registration (O3). All Kubernetes manifests go in SLC-infra.

| Task | What it delivers | Owner | Done when |
| --- | --- | --- | --- |
| P1-1 | Create vgl-observability namespace | Vijay | kubectl get ns vgl-observability returns the namespace |
| P1-2 | Provision Azure Blob Storage for Mimir | Vijay | Container exists; AKS MI has write access confirmed |
| P1-3 | Deploy Grafana Mimir via Helm | Vijay | Mimir pods Running; /ready returns 200 |
| P1-4 | Deploy Grafana Tempo via Helm | Vijay | Tempo pods Running; /ready returns 200 |
| P1-5 | Deploy Grafana OSS via Helm; configure SSO and datasources | Vijay + Sri | Grafana UI accessible; all three datasources show green |
| P1-6 | Add two Elasticsearch indices for AI observability | Vijay + Krapanshu | Both indices exist with ILM policies applied |
| P1-7 | Deploy OTel Collector (2 replicas, ClusterIP Service and AGIC) | Vijay | Collector pods Running; internal OTLP port reachable |
| P1-8 | Expose otel.vglgroup.com via AGIC ingress | Vijay | curl no-key → 401; with key → 200 or 204 |
| P1-9 | Send synthetic test event; verify end-to-end | Vijay | Trace, metric, and log visible in Grafana from same event |

# 2.  What You Are Building

Phase 1 deploys three storage backends, a processing layer (the OTel Collector), a public authenticated endpoint, and the dashboard layer on top. The Gateway Collector receives telemetry from all agents via otel.vglgroup.com (v5.5 Decision D3 — single central Collector, no DaemonSet in Phase 1).

## Collector topology (v5.5 Decision D3 — single central Collector)

| Tier | What it is | Your responsibility in Phase 1 |
| --- | --- | --- |
| Phase 1 — Gateway Collector | A 2-replica Deployment behind a standard ClusterIP Service and AGIC ingress. Receives OTLP directly from all external agents and the Portal API via otel.vglgroup.com. Routes: traces → Tempo (AKS), metrics → Mimir (AKS), logs → Elasticsearch (VM). This is the only Collector tier required for Phase 1 (all governed agents are external). | Deploy the Gateway Collector Deployment (2 replicas) and ClusterIP Service. This is Phase 1 tasks P1-7 and P1-8. All agents export directly to otel.vglgroup.com — no DaemonSet needed in Phase 1. |
| O10 — Local/Agent Collector (conditional, not Phase 1) | Not deployed in Phase 1. A Local/Agent-tier DaemonSet Collector is only introduced when a governed agent runs inside VGL AKS (see O10). Currently all governed agents are external and export directly to otel.vglgroup.com. | Not required for Phase 1. If O10 activates (a VGL AKS-resident agent is onboarded in Phase 3): deploy a DaemonSet in that agent’s namespace, configured to forward to the Gateway Collector ClusterIP Service. |

## Three backends

| Backend | What it stores | Retention | Deployed in |
| --- | --- | --- | --- |
| Grafana Tempo | Every agent trace — the full waterfall of what happened and in what order | 30 days (Azure Disk PV) | P1-4 |
| Grafana Mimir | Metrics — request rate, latency, token usage, estimated cost, SLOs | 13 months (Azure Blob Storage) | P1-3 |
| ELK — existing, on dedicated VM (SHVM-VGL-AI-Governance-DEV, not AKS) | Two new AI log indices: vgl-ai-logs-operational (30d) and vgl-ai-logs-content (7d, restricted). OTel Collector sends logs to the VM over the network via Elasticsearch OTLP exporter. | Per-index ILM | P1-6 |

| ℹ NOTE | ELK (Elasticsearch + Kibana) runs on a dedicated VM (SHVM-VGL-AI-Governance-DEV) — not inside AKS. The OTel Collector on AKS sends logs to the VM over the network via the Elasticsearch OTLP exporter. Confirm the VM hostname:port is reachable from vgl-observability with Krapanshu (O2) before P1-6. You are adding two new indices to the existing cluster — do not touch any existing ELK index. Do NOT deploy Loki. |
| --- | --- |

# 3.  Pre-Flight — Resolve Before Writing Any Manifest

Three open items must be resolved before you write a single manifest. These are decisions that affect where and how you deploy; making the wrong assumption and discovering it mid-deployment wastes time.

| # | Item | Who resolves | What you need |
| --- | --- | --- | --- |
| O1 | Namespace for Tempo/Mimir/Grafana: vgl-observability (RESOLVED — v5.5 P1-1) | Loka decides | Resolved. Namespace is vgl-observability (confirmed in v5.5 P1-1). No action needed. |
| O2 | Elasticsearch internal hostname:port reachable from vgl-observability | Krapanshu + Sri | The exact hostname string before P1-6. Also requires Krapanshu to confirm the cluster has capacity for AI log volume — hard gate for P1-6. |
| O3 | Grafana Entra ID SSO App Registration: pre-configured or fresh setup? | Sri | The Application (client) ID and client secret before P1-5. Sri creates the App Registration and provides the values. |

| 🔴 MUST | O1 is resolved (namespace: vgl-observability). Do not start P1-5 until O3 values are in hand from Sri. Do not start P1-6 until Krapanshu has confirmed the Elasticsearch VM hostname is reachable from vgl-observability (O2). Note: DaemonSet Collector (O10) is not required in Phase 1 — only activates if a governed agent is deployed inside VGL AKS. |
| --- | --- |

# 4.  Version Pins — Pin Everything Before Writing Code

Every Helm chart version, every container image tag, and every OTel component version is pinned in otel-versions.yaml before any manifest is written. This prevents mid-implementation upgrades from changing attribute names, queue semantics, or API behaviour without warning.

| 🔴 MUST | Wait for otel-versions.yaml to be committed to SLC-ai-governance/config/otel-versions.yaml and approved by Loka before writing any manifest. Every entry must be an exact version string — no "latest" tags anywhere. If a version key is missing, stop and ask Loka to add it. |
| --- | --- |

| Key in otel-versions.yaml | Used for | Notes |
| --- | --- | --- |
| grafana_helm_chart_version | grafana/grafana Helm chart | Read from artifact hub — use a stable release |
| tempo_helm_chart_version | grafana/tempo or grafana/tempo-distributed | mimir-simple vs distributed — decide before P1-3 |
| mimir_helm_chart_version | grafana/mimir-simple or mimir-distributed | mimir-simple is recommended for initial deployment |
| otel_collector_image | OTel Collector container image tag | otel/opentelemetry-collector-contrib:<version> |
| elasticsearch_version | Existing ELK — confirm, do not change | Record what is running; do not upgrade |
| grafana_tempo_retention_days | 30 | Set in Tempo Helm values |
| grafana_mimir_retention_months | 13 | Set in Mimir Helm values |

Additionally, verify Prometheus exemplar support during P1-1/P1-5: confirm that the pinned Mimir and Grafana versions accept exemplars on remote-write and render them as clickable links to Tempo. Record the result in otel-versions.yaml as grafana_exemplar_support: true|false. The Phase 2 trace click-through depends on this; finding out at Phase 4 means rebuilding dashboards.

# 5.  P1-1 — Create vgl-observability Namespace

| P1-1 | Create the observability namespace | Owner: Vijay |
| --- | --- | --- |

All observability components — Tempo, Mimir, Grafana, and the OTel Collector — deploy into this namespace. Add the namespace to SLC-infra Terraform or manifests so it is managed as code, not created ad-hoc.

shell # Create the namespace kubectl create namespace vgl-observability # Add resource quota to prevent runaway resource consumption kubectl apply -f - <<EOF apiVersion: v1 kind: ResourceQuota metadata: name: vgl-observability-quota namespace: vgl-observability spec: hard: requests.cpu: "16" requests.memory: 64Gi limits.cpu: "32" limits.memory: 128Gi EOF # Verify kubectl get ns vgl-observability

| ✔ CHECK | P1-1 done when: kubectl get ns vgl-observability returns the namespace with STATUS Active. |
| --- | --- |

# 6.  P1-2 — Provision Azure Blob Storage for Mimir

| P1-2 | Provision Azure Blob Storage for Mimir long-term metric retention | Owner: Vijay |
| --- | --- | --- |

Mimir requires Azure Blob Storage for 13-month metric retention. A plain PVC is not suitable for long-term metric storage at scale. The AKS Managed Identity (MI) is used so no storage account key needs to be stored as a K8s secret.

shell # Variables — adjust to VGL naming conventions RESOURCE_GROUP="rg-vgl-ai-governance-dev" STORAGE_ACCOUNT="stovglobservability" # Must be globally unique, 3-24 lowercase chars CONTAINER="mimir-blocks" LOCATION="uksouth" AKS_MI_OBJECT_ID=$(az aks show \ --resource-group $RESOURCE_GROUP \ --name <AKS_CLUSTER_NAME> \ --query "identityProfile.kubeletidentity.objectId" -o tsv) # 1. Create storage account az storage account create \ --name $STORAGE_ACCOUNT \ --resource-group $RESOURCE_GROUP \ --location $LOCATION \ --sku Standard_LRS \ --kind StorageV2 \ --https-only true \ --min-tls-version TLS1_2 # 2. Create the Mimir blocks container az storage container create \ --account-name $STORAGE_ACCOUNT \ --name $CONTAINER \ --auth-mode login # 3. Assign Storage Blob Data Contributor to the AKS Managed Identity STORAGE_ID=$(az storage account show \ --name $STORAGE_ACCOUNT --resource-group $RESOURCE_GROUP --query id -o tsv) az role assignment create \ --assignee-object-id $AKS_MI_OBJECT_ID \ --assignee-principal-type ServicePrincipal \ --role "Storage Blob Data Contributor" \ --scope $STORAGE_ID # 4. Verify az role assignment list --scope $STORAGE_ID --query "[].{principal:principalName, role:roleDefinitionName}"

| ✔ CHECK | P1-2 done when: the container mimir-blocks exists and az role assignment list confirms the AKS Managed Identity holds Storage Blob Data Contributor on the storage account. |
| --- | --- |

# 7.  P1-3 — Deploy Grafana Mimir

| P1-3 | Deploy Grafana Mimir via Helm into vgl-observability | Owner: Vijay |
| --- | --- | --- |

Use the grafana/mimir-simple Helm chart for Phase 1. The distributed chart adds operational complexity (separate Helm releases per component) that is not needed until agent fleet volumes require it. Config lives in SLC-infra/helm/mimir/values.yaml.

shell # Add the Grafana Helm repo if not already added helm repo add grafana https://grafana.github.io/helm-charts helm repo update # Install Mimir — version from otel-versions.yaml helm upgrade --install mimir grafana/mimir-simple \ --namespace vgl-observability \ --version <mimir_helm_chart_version> \ --values SLC-infra/helm/mimir/values.yaml \ --wait

Key values.yaml settings for the VGL environment:

yaml # SLC-infra/helm/mimir/values.yaml mimir: structuredConfig: common: storage: backend: azure azure: account_name: stovglobservability # from P1-2 container_name: mimir-blocks # No account_key — AKS Managed Identity is used use_managed_identity: true limits: ingestion_rate: 10000 max_global_series_per_user: 1500000 compactor: data_dir: /data/compactor retention_period: 13176h # 13 months serviceAccount: annotations: azure.workload.identity/client-id: <AKS_MI_CLIENT_ID> persistence: enabled: true storageClass: managed-premium size: 50Gi resources: requests: cpu: 500m memory: 1Gi limits: cpu: 2 memory: 4Gi

| ✔ CHECK | P1-3 done when: kubectl get pods -n vgl-observability shows Mimir pods Running, and curl http://mimir.vgl-observability.svc.cluster.local/ready returns 200. |
| --- | --- |

# 8.  P1-4 — Deploy Grafana Tempo

| P1-4 | Deploy Grafana Tempo via Helm into vgl-observability | Owner: Vijay |
| --- | --- | --- |

Use the grafana/tempo Helm chart (tempo-simple). Config in SLC-infra/helm/tempo/values.yaml. Tempo stores traces on Azure Disk — a PersistentVolumeClaim backed by managed-premium, minimum 50 GB. Retention is 30 days.

shell helm upgrade --install tempo grafana/tempo \ --namespace vgl-observability \ --version <tempo_helm_chart_version> \ --values SLC-infra/helm/tempo/values.yaml \ --wait

yaml # SLC-infra/helm/tempo/values.yaml tempo: retention: 720h # 30 days storage: trace: backend: local # Azure Disk via PVC local: path: /var/tempo/traces persistence: enabled: true storageClassName: managed-premium accessModes: [ReadWriteOnce] size: 50Gi service: type: ClusterIP resources: requests: cpu: 500m memory: 1Gi limits: cpu: 2 memory: 4Gi

| ✔ CHECK | P1-4 done when: Tempo pods Running and curl http://tempo.vgl-observability.svc.cluster.local/ready returns 200. |
| --- | --- |

# 9.  P1-5 — Deploy Grafana OSS with Entra ID SSO and Three Datasources

| P1-5 | Deploy Grafana OSS; configure Entra ID SSO and three datasources | Owner: Vijay + Sri |
| --- | --- | --- |

Sri must provide the Entra ID App Registration values (O3) before this step begins. The App Registration redirect URI must point to the Grafana hostname — confirm the DNS name before Sri creates it.

shell helm upgrade --install grafana grafana/grafana \ --namespace vgl-observability \ --version <grafana_helm_chart_version> \ --values SLC-infra/helm/grafana/values.yaml \ --set "grafana.ini.server.root_url=https://grafana-observability.vglgroup.com" \ --wait

Key values.yaml sections for SSO and datasources:

yaml # SLC-infra/helm/grafana/values.yaml grafana.ini: server: root_url: https://grafana-observability.vglgroup.com auth.azuread: name: Microsoft enabled: true allow_sign_up: true client_id: <APP_REGISTRATION_CLIENT_ID> # from Sri (O3) client_secret: <APP_REGISTRATION_SECRET> # from Sri (O3) — store as K8s secret scopes: openid email profile auth_url: https://login.microsoftonline.com/<TENANT_ID>/oauth2/v2.0/authorize token_url: https://login.microsoftonline.com/<TENANT_ID>/oauth2/v2.0/token allowed_domains: vglgroup.com allowed_groups: # restrict to VGL staff datasources: datasources.yaml: apiVersion: 1 datasources: - name: Tempo type: tempo url: http://tempo.vgl-observability.svc.cluster.local:3100 isDefault: false jsonData: httpMethod: GET serviceMap: datasourceUid: prometheus nodeGraph: enabled: true lokiSearch: datasourceUid: elasticsearch # links Tempo traces to ELK logs - name: Mimir uid: prometheus type: prometheus url: http://mimir.vgl-observability.svc.cluster.local:9009/prometheus isDefault: true jsonData: exemplarTraceIdDestinations: - name: trace_id datasourceUid: tempo # exemplar click-through to Tempo - name: Elasticsearch uid: elasticsearch type: elasticsearch url: http://<ELASTICSEARCH_HOST>:<PORT> # from Krapanshu (O2) database: vgl-ai-logs-operational jsonData: esVersion: "8.0.0" # confirm with Krapanshu timeField: "@timestamp" logMessageField: body logLevelField: severity # Note: OTel-native field names — body, trace_id, span_id, severity # Do NOT use ECS field names (message, log.level) for AI log indices

| ⚠ CAUTION | The Grafana client_secret must be stored as a Kubernetes secret, not hardcoded in values.yaml. Use --set "grafana.ini.auth.azuread.client_secret=$(kubectl get secret grafana-azuread -n vgl-observability -o jsonpath='{.data.client_secret}' ¦ base64 -d)" or reference an existing secret via envFromSecret. |
| --- | --- |

| ✔ CHECK | P1-5 done when: Grafana UI is accessible at the configured DNS name via Entra ID SSO, and all three datasources (Tempo, Mimir, Elasticsearch) show a green status in Configuration > Datasources. |
| --- | --- |

# 10.  P1-6 — Add Two Elasticsearch Indices

| P1-6 | Create AI observability indices in the existing ELK cluster | Owner: Krapanshu + Vijay |
| --- | --- | --- |

This is primarily Krapanshu's task. Two new index templates and ILM policies are created. Vijay's involvement: confirm the ELK hostname (O2) is reachable from vgl-observability and verify the indices exist after Krapanshu creates them.

| 🔴 MUST | trace_id MUST be mapped as type keyword — not text — in both index templates, before any data lands. If it is mapped as text, Grafana cannot perform an exact-match join from a Tempo trace to its ELK logs. Retrofitting requires a full reindex with zero-downtime downtime risk. Get this right first. |
| --- | --- |

Krapanshu applies the following index template for vgl-ai-logs-operational:

json # Apply via Kibana Dev Tools or curl PUT _index_template/vgl-ai-logs-operational { "index_patterns": ["vgl-ai-logs-operational-*"], "template": { "settings": { "number_of_shards": 1, "number_of_replicas": 1, "index.lifecycle.name": "vgl-ai-logs-30d", "index.lifecycle.rollover_alias": "vgl-ai-logs-operational" }, "mappings": { "properties": { "trace_id": { "type": "keyword" }, "span_id": { "type": "keyword" }, "@timestamp": { "type": "date" }, "severity": { "type": "keyword" }, "body": { "type": "text", "index": false }, "resource.service.name": { "type": "keyword" }, "resource.service.namespace": { "type": "keyword" }, "resource.deployment.environment": { "type": "keyword" }, "resource.vgl.agent.owner": { "type": "keyword" } } } } } # ILM policy — 30 day retention PUT _ilm/policy/vgl-ai-logs-30d { "policy": { "phases": { "hot": { "min_age": "0ms", "actions": { "rollover": { "max_age": "1d" } } }, "delete": { "min_age": "30d", "actions": { "delete": {} } } } } }

For vgl-ai-logs-content (7-day retention, restricted access) — apply the same structure with:

- index_patterns: ["vgl-ai-logs-content-*"]

- ILM policy vgl-ai-logs-7d: delete at 7d

- Add stored-only content fields: "gen_ai.input.messages": {"type": "text", "index": false} and "gen_ai.output.messages": {"type": "text", "index": false}

- Set Kibana space/index-pattern access to the named security group only — Sri and Chandan confirm the group before P1-6 completes

| ✔ CHECK | P1-6 done when: both indices exist (GET _cat/indices/vgl-ai-logs*), ILM policies are attached, and trace_id is verified as keyword type (GET _index_template/vgl-ai-logs-operational shows "type":"keyword" for trace_id). |
| --- | --- |

# 11.  P1-7 — Deploy OTel Collector

| P1-7 | Deploy OTel Collector as a 2-replica Deployment with ClusterIP Service | Owner: Vijay |
| --- | --- | --- |

Deploy as a standard Kubernetes Deployment — NOT a StatefulSet. The gateway holds tail-sampling state in memory; it is ephemeral and node-local. Replicas are interchangeable; trace affinity is provided upstream by the DaemonSet exporter. Adding replicas needs no config change — the Kubernetes Service routes traffic across pods automatically.

## 11.1  Collector config.yaml — Phase 1

Avinash writes and owns the Collector YAML config (in SLC-ai-governance/config/collector/). You deploy it. The full Phase 1 config is below — this is the starting point before any agent telemetry flows. Processors are added incrementally in later phases.

yaml # SLC-ai-governance/config/collector/gateway-config.yaml (Collector YAML; Helm values go in SLC-infra/helm/otel-gateway/ per v5.5 P1-7 — confirm split with Vijay) # Phase 1 — platform foundations only. No tail-sampling yet. receivers: otlp: protocols: grpc: endpoint: 0.0.0.0:4317 http: endpoint: 0.0.0.0:4318 processors: memory_limiter: check_interval: 1s limit_percentage: 80 spike_limit_percentage: 25 resourcedetection: detectors: [aks, env, system] override: false batch: send_batch_size: 10000 timeout: 5s exporters: otlp/tempo: endpoint: http://tempo.vgl-observability.svc.cluster.local:4317 tls: insecure: true sending_queue: enabled: true sizer: requests num_consumers: 4 queue_size: 5000 retry_on_failure: enabled: true initial_interval: 5s max_interval: 30s max_elapsed_time: 300s prometheusremotewrite: endpoint: http://mimir.vgl-observability.svc.cluster.local:9009/api/v1/push sending_queue: enabled: true sizer: requests queue_size: 10000 retry_on_failure: enabled: true initial_interval: 5s max_interval: 60s max_elapsed_time: 600s elasticsearch/operational: endpoints: ["http://<ELASTICSEARCH_VM_HOSTNAME>:9200"] # VM address from O2 (Krapanshu) — ELK runs on SHVM-VGL-AI-Governance-DEV, not a K8s service index: vgl-ai-logs-operational sending_queue: enabled: true sizer: requests queue_size: 5000 retry_on_failure: enabled: true initial_interval: 5s max_interval: 30s max_elapsed_time: 300s elasticsearch/content: endpoints: ["http://<ELASTICSEARCH_HOST>:<PORT>"] index: vgl-ai-logs-content sending_queue: enabled: true sizer: requests queue_size: 1000 retry_on_failure: enabled: true initial_interval: 5s max_interval: 30s max_elapsed_time: 120s service: pipelines: # Pipeline A — metrics (all spans, no sampling) # spanmetrics connector added in Phase 2 metrics: receivers: [otlp] processors: [memory_limiter, resourcedetection, batch] exporters: [prometheusremotewrite] # Pipeline — traces. (tail_sampling, spanmetrics and PII redaction added in later phases per Collector Config document — D7) traces: receivers: [otlp] processors: [memory_limiter, resourcedetection, batch] exporters: [otlp/tempo] # Pipeline C1 — operational logs logs/operational: receivers: [otlp] processors: [memory_limiter, resourcedetection, batch] exporters: [elasticsearch/operational]

| ⚠ CAUTION | sizer: requests must be set explicitly on every sending_queue. Without it the Collector default may count bytes or individual spans rather than export requests/batches, making the queue_size figures above meaningless. Verify the pinned Collector version honours this setting during P1-9. |
| --- | --- |

## 11.2  Kubernetes manifests for the Collector

yaml # SLC-infra/observability/collector-deployment.yaml apiVersion: apps/v1 kind: Deployment metadata: name: otel-collector-gateway namespace: vgl-observability spec: replicas: 2 selector: matchLabels: app: otel-collector-gateway template: metadata: labels: app: otel-collector-gateway spec: containers: - name: collector image: otel/opentelemetry-collector-contrib:<otel_collector_image> args: ["--config=/conf/config.yaml"] ports: - containerPort: 4317 # OTLP gRPC - containerPort: 4318 # OTLP HTTP volumeMounts: - name: collector-config mountPath: /conf resources: requests: cpu: 500m memory: 512Mi limits: cpu: 2 memory: 2Gi volumes: - name: collector-config configMap: name: otel-collector-config --- # Standard ClusterIP Service — load-balanced across Gateway Collector replicas. # Returns individual pod IPs from DNS so the DaemonSet # loadbalancing exporter can route by traceID to a specific pod. apiVersion: v1 kind: Service metadata: name: otel-collector-gateway-svc namespace: vgl-observability spec: # clusterIP not set (defaults to ClusterIP) selector: app: otel-collector-gateway ports: - name: otlp-grpc port: 4317 protocol: TCP - name: otlp-http port: 4318 protocol: TCP

## 11.3  Agent Local/Agent-tier Collector (O10 — Conditional, Not Required in Phase 1)

The DaemonSet Collectors are deployed in Phase 1 as infrastructure groundwork, even though no agent is yet instrumented. The loadbalancing exporter is configured now so that the DaemonSets are ready the moment Phase 2 instrumentation begins.

yaml # O10 — Future: if a VGL AKS-resident agent is onboarded, deploy a DaemonSet in that namespace. # Configure the loadbalancing exporter to forward to the Gateway Collector ClusterIP Service. exporters: loadbalancing: # routing_key: traceID # O10 only # All spans for one trace go to the same gateway pod protocol: otlp: tls: insecure: true resolver: dns: # Replace <namespace> with vgl-governance, vgl-mcp-servers, or vgl-ai-agents hostname: otel-collector-gateway-svc.vgl-observability.svc.cluster.local port: 4317 processors: memory_limiter: limit_percentage: 75 extensions: sending_queue: enabled: true sizer: requests # PIN THIS explicitly num_consumers: 4 queue_size: 2000 # Starting value — tune after Phase 2 load test retry_on_failure: enabled: true initial_interval: 5s max_interval: 30s max_elapsed_time: 120s

| ✔ CHECK | P1-7 done when: kubectl get pods -n vgl-observability shows 2 Collector pods Running, and from within the cluster: curl http://otel-collector-gateway-svc.vgl-observability.svc.cluster.local:4318/metrics returns a response (not connection refused). |
| --- | --- |

# 12.  P1-8 — Expose otel.vglgroup.com via AGIC Ingress

| P1-8 | Configure AGIC Ingress for otel.vglgroup.com; apply API key auth | Owner: Vijay |
| --- | --- | --- |

The public OTLP endpoint allows agents running outside VGL AKS — on AWS, GCP, VMs, or on-premises — to send telemetry without being coupled to Azure infrastructure. The existing wildcard TLS certificate (*.vglgroup.com) covers this hostname. An API key is required in the Authorization header; the key is stored in Azure Key Vault kv-vgl-ai-governance-prod.

## 12.1  Store the API key in Key Vault

shell # Generate a strong API key API_KEY=$(openssl rand -hex 32) # Store in Key Vault az keyvault secret set \ --vault-name kv-vgl-ai-governance-prod \ --name otel-collector-api-key \ --value "$API_KEY" # Create a K8s secret from the Key Vault value # (Use the Azure Key Vault CSI driver or External Secrets Operator # per the existing VGL pattern for Key Vault → K8s secret sync) kubectl create secret generic otel-api-key \ --namespace vgl-observability \ --from-literal=api-key="$API_KEY" # Record the secret name — referenced in the Application Gateway config echo "API Key stored. Secret: otel-api-key / key: api-key"

## 12.2  AGIC Ingress manifest

yaml # SLC-infra/observability/otel-ingress.yaml apiVersion: networking.k8s.io/v1 kind: Ingress metadata: name: otel-collector-ingress namespace: vgl-observability annotations: kubernetes.io/ingress.class: azure/application-gateway appgw.ingress.kubernetes.io/backend-protocol: "http" appgw.ingress.kubernetes.io/ssl-redirect: "true" # API key check — the Application Gateway custom rule # blocks requests missing the Authorization header. # Configure a WAF custom rule in the Application Gateway: # Match: RequestHeaders "Authorization" does not contain "Bearer" # Action: Block (returns 401) # Alternatively, configure this in the Collector auth extension: appgw.ingress.kubernetes.io/request-header-conditions: ¦ [{"header": "Authorization", "values": ["Bearer <token>"], "negate": false}] spec: tls: - hosts: - otel.vglgroup.com secretName: vglgroup-wildcard-tls # existing wildcard cert secret rules: - host: otel.vglgroup.com http: paths: - path: / pathType: Prefix backend: service: name: otel-collector-service # ClusterIP Service on port 4318 port: number: 4318 --- # ClusterIP Service for the AGIC backend apiVersion: v1 kind: Service metadata: name: otel-collector-service namespace: vgl-observability spec: type: ClusterIP selector: app: otel-collector-gateway ports: - port: 4318 targetPort: 4318 protocol: TCP

Alternatively, enable the OTel Collector's built-in auth extension to enforce the API key at the Collector level rather than at the gateway:

yaml # Add to gateway-config.yaml extensions and service sections extensions: bearertokenauth: token: "${env:OTEL_API_KEY}" # injected from the K8s secret service: extensions: [bearertokenauth] pipelines: traces: receivers: [otlp] # otlp receiver uses the auth extension automatically ...

| ✔ CHECK | P1-8 done when: curl -X POST https://otel.vglgroup.com/v1/traces with no Authorization header returns 401. With -H "Authorization: Bearer <API_KEY>" it returns 200 or 204. |
| --- | --- |

# 13.  P1-9 — Synthetic End-to-End Acceptance Test

| P1-9 | Send a synthetic test event; verify it appears in all three backends via Grafana | Owner: Vijay |
| --- | --- | --- |

This is the Phase 1 acceptance test. Send one OTLP trace, one metric, and one log to otel.vglgroup.com using the API key. Verify all three appear in Grafana — Tempo, Mimir, and Kibana/Elasticsearch — and that the Grafana datasource links work. Phase 2 does not start until all checks below pass.

## 13.1  Send the synthetic test event

shell # Install otel-cli if not already available # https://github.com/equinix-labs/otel-cli brew install otel-cli # or download the binary for Linux # Set the API key export OTEL_API_KEY="<key from Key Vault>" # 1. Send a test trace otel-cli exec \ --endpoint https://otel.vglgroup.com \ --otlp-headers "Authorization=Bearer $OTEL_API_KEY" \ --service "vgl-phase1-test" \ --name "phase1-acceptance-trace" \ -- echo "Phase 1 synthetic trace test" # 2. Send a test metric via curl (OTLP/HTTP JSON) curl -X POST https://otel.vglgroup.com/v1/metrics \ -H "Content-Type: application/json" \ -H "Authorization: Bearer $OTEL_API_KEY" \ -d '{ "resourceMetrics": [{ "resource": {"attributes": [{"key": "service.name", "value": {"stringValue": "vgl-phase1-test"}}]}, "scopeMetrics": [{ "metrics": [{ "name": "vgl.phase1.test.counter", "sum": {"dataPoints": [{"asInt": 1, "startTimeUnixNano": "0", "timeUnixNano": "0"}]} }] }] }] }' # 3. Send a test log via curl (OTLP/HTTP JSON) curl -X POST https://otel.vglgroup.com/v1/logs \ -H "Content-Type: application/json" \ -H "Authorization: Bearer $OTEL_API_KEY" \ -d '{ "resourceLogs": [{ "resource": {"attributes": [{"key": "service.name", "value": {"stringValue": "vgl-phase1-test"}}]}, "scopeLogs": [{ "logRecords": [{ "body": {"stringValue": "Phase 1 synthetic log test"}, "severityText": "INFO", "traceId": "00000000000000000000000000000001", "spanId": "0000000000000001" }] }] }] }'

## 13.2  Verify in Grafana — all checks must pass

| # | Check | Where | Expected |
| --- | --- | --- | --- |
| 1 | Synthetic trace visible | Grafana > Explore > Tempo | Search service.name = "vgl-phase1-test" — the phase1-acceptance-trace span appears within 60 seconds |
| 2 | Trace has correct resource attributes | Tempo span detail | service.name = "vgl-phase1-test" on the span |
| 3 | Test metric visible in Mimir | Grafana > Explore > Mimir | Query: vgl_phase1_test_counter_total — returns a value |
| 4 | Test log visible in Elasticsearch | Grafana > Explore > Elasticsearch datasource | Search body: "Phase 1 synthetic log test" — record returns |
| 5 | trace_id is a keyword field | Elasticsearch | Search with exact trace_id match returns the log record (not a full-text search result) — confirms keyword mapping |
| 6 | All three datasources green | Grafana > Configuration > Datasources | Tempo, Mimir, and Elasticsearch all show green status |
| 7 | No 401 without API key | curl from external machine | curl -X POST https://otel.vglgroup.com/v1/traces returns 401 |
| 8 | 200 with correct API key | curl from external machine | curl with Authorization: Bearer <key> returns 200 or 204 |
| 9 | Synthetic trace, metric and log visible in all three backends in Grafana (v5.5 P1-9 done-when) | Grafana > Explore (Tempo, Mimir, Elasticsearch) | All three signals (trace, metric, log) visible from the same synthetic test event. Confirms the full platform is live end-to-end. |

# 14.  Backpressure and Resilience Test

Before Phase 2 begins, verify that the observability stack is genuinely non-blocking — that agents continue working normally when any backend or the Collector itself fails. The QA Lead runs the test; Vijay simulates the infrastructure failures.

## Failure scenarios to test

| Scenario | How to simulate | Pass criterion |
| --- | --- | --- |
| Tempo unavailable | kubectl scale deployment tempo -n vgl-observability --replicas=0 | Agent execution continues; traces queue in Collector and resume when Tempo is restored |
| Mimir unavailable | kubectl scale deployment mimir -n vgl-observability --replicas=0 | Agent execution continues; metrics queue and resume |
| Elasticsearch unavailable | Block ELK port temporarily via Network Policy | Agent execution continues; logs queue and resume |
| Gateway Collector restarted | kubectl rollout restart deployment/otel-collector-gateway -n vgl-observability | In-flight buffered telemetry is LOST (memory-only queues, acceptable); agent execution is unaffected |
| DaemonSet Collector restarted | [Not applicable — no DaemonSet in Phase 1 (O10)] | Telemetry LOST for that window; agent execution continues |
| Queue saturation | Send traffic faster than the backend can consume | Telemetry is DROPPED at the first exhausted queue boundary; agent execution is never blocked |

For each scenario, the QA Lead records five data points: which queue saturated first; how much telemetry was dropped vs lost (different causes — see below); whether agent p95 latency changed; whether agent execution succeeded end-to-end; and critically, whether guardrail enforcement remained unaffected.

| Term | Meaning | Cause |
| --- | --- | --- |
| LOST | Telemetry disappeared because the buffer it was in ceased to exist | Collector pod restart or OOM-kill — the in-memory queue vanishes with the process |
| DROPPED | Telemetry was intentionally discarded by the Collector per its retry/queue policy | Queue full (saturation) or retry budget exhausted — a policy decision |

| 🔴 MUST | The most important check: verify that guardrail enforcement continues working even when Tempo, Mimir, and Elasticsearch are all simultaneously down. Attempt a request that should be blocked, and confirm it is blocked. Observability failure must never open a security gap. Any failure here is a blocker for Phase 2. |
| --- | --- |

# 15.  Phase 1 Exit Criteria

All nine criteria must pass before Phase 2 begins. Loka confirms the results.

| # | Criterion | Verified by |
| --- | --- | --- |
| 1 | vgl-observability namespace exists and all pods are Running (Mimir, Tempo, Grafana, Collector — 2 replicas) | Vijay |
| 2 | Synthetic trace from otel.vglgroup.com visible in Grafana/Tempo with correct service.name | Vijay |
| 3 | Synthetic metric visible in Grafana/Mimir | Vijay |
| 4 | Synthetic log visible in Kibana/Elasticsearch with trace_id as keyword field — confirmed by exact-match query | Vijay + Krapanshu |
| 5 | All three Grafana datasources show green in Configuration > Datasources | Vijay |
| 6 | otel.vglgroup.com returns 401 with no key; 200/204 with correct key from an external machine | Vijay |
| 7 | otel-versions.yaml has no "latest" placeholders — all entries are exact version strings | Loka / Vijay |
| 8 | Synthetic trace, metric and log from the same test event visible in Grafana/Tempo, Grafana/Mimir and Kibana/Elasticsearch | Vijay |
| 9 | Backpressure test passed: agent execution unaffected under all six failure scenarios; guardrail enforcement confirmed active during full observability outage | QA Lead + Vijay |

# 16.  Decisions Already Made and Quick Reference

## Decisions locked — do not re-open

| Decision | What was chosen | What was rejected |
| --- | --- | --- |
| Log backend | ELK — existing, on dedicated VM (SHVM-VGL-AI-Governance-DEV, not AKS) cluster, two new AI indices | Loki: VGL already runs ELK; adding a second log stack for the same capability adds cost and operational complexity |
| Trace affinity | DaemonSet loadbalancing ClusterIP Service and AGIC ingress (v5.5 Decision D3) | Separate load-balancing Collector tier: adds a third deployment to run and monitor with no architectural benefit |
| Gateway type | Standard Kubernetes Deployment (2 replicas) | StatefulSet: not needed because trace-affinity state is ephemeral and provided upstream by the DaemonSet |
| Semconv version | Pinned in otel-versions.yaml; set per runtime, not cluster-wide | "latest": mid-implementation upgrades silently change attribute names and break dashboards |

## Key file locations

| What | Where |
| --- | --- |
| Kubernetes manifests (Vijay) | SLC-infra/observability/ |
| Helm values files (Vijay) | SLC-infra/helm/mimir/ · SLC-infra/helm/tempo/ · SLC-infra/helm/grafana/ |
| Component version pins | SLC-ai-governance/config/otel-versions.yaml |
| Collector YAML config (Avinash writes, Vijay deploys) | SLC-ai-governance/config/collector/gateway-config.yaml |
| Elasticsearch index templates (Krapanshu) | SLC-ai-governance/config/elasticsearch/index-templates/ |
| Resource attribute conformance YAML | SLC-ai-governance/conformance/ (Loka/Avinash publish) |

# 16.  Glossary

| Term | Plain meaning |
| --- | --- |
| OTel / OpenTelemetry | Industry-standard library and wire format. Agents are instrumented with OTel SDKs and send spans, metrics, and logs in OTLP format. |
| OTLP | OpenTelemetry Protocol — the wire format. Both gRPC (port 4317) and HTTP (port 4318) variants exist. The public endpoint uses OTLP/HTTP on port 443. |
| Span | A single timed operation inside a trace — e.g. one LLM call, one tool invocation. Spans nest to form the waterfall in Tempo. |
| Trace | The complete record of one agent task: all spans in one tree, sharing the same trace_id. |
| trace_id | The join key across Tempo, ELK, and Mimir. Must be type keyword in the ELK index template — not text. |
| Tail sampling | Deciding which traces to keep AFTER all spans arrive. The gateway holds spans in memory until the trace is complete, then decides — which is why all spans for one trace must reach the same gateway replica. |
| DaemonSet | A Kubernetes workload that runs one pod per node. The agent-mode Collectors are DaemonSets so every node has a local Collector. In Phase 1 of this implementation, no DaemonSet is deployed (v5.5 Decision D3 — see O10 for the conditional future path). |
| Headless Service | A Kubernetes Service with # clusterIP not set (defaults to ClusterIP). DNS returns individual pod IPs rather than a single virtual IP. Required when a DaemonSet loadbalancing exporter must route by traceID to a specific gateway pod (two-tier architecture). Not used in Phase 1 — see O10. |
| spanmetrics | An OTel Collector connector that generates RED metrics (rate, error rate, duration) from spans. Added in Phase 2. Must receive the full pre-sampling span stream — not after tail_sampling. |
| Exemplar | A metric sample that carries a trace_id alongside the value. Grafana renders exemplars as clickable dots that jump to the Tempo trace. Verify support during P1-5. |
| resourcedetection | An OTel Collector processor that auto-detects cloud and cluster metadata (AKS cluster name, region) and adds it to every span/log/metric. |
| AGIC | Application Gateway Ingress Controller — the AKS ingress controller that routes external traffic to the OTel Collector via otel.vglgroup.com. |
| ILM | Elasticsearch Index Lifecycle Management — automatically deletes old data. vgl-ai-logs-operational: 30 days. vgl-ai-logs-content: 7 days. |
| ECS | Elastic Common Schema — the field naming convention for existing ELK infrastructure logs. The new AI log indices use OTel-native field names instead (body, trace_id, span_id, severity) because that is what the OTel Elasticsearch exporter produces natively. |
| LOSS | Telemetry that disappeared because its buffer ceased to exist (Collector restart). Not a policy decision. |
| DROP | Telemetry intentionally discarded by policy when a queue is full or a retry budget is exhausted. |